# Example 2: Request for Proposal for Weatherization Assistance Program Service Providers

- RFP for single service territory

- Single family home service only

# Table of Contents

I.	Table of Contents	2

II.	Front Material	3

A.	Table of Acronyms	3

B.	Glossary of Terms	3

III.	Introduction	5

A.	RFP Purpose	5

B.	WAP Background	5

C.	WAP Background Material	5

D.	RFP Issuer Contact Information	5

IV.	RFP Submission Components and Timeline	6

A.	Submission Components	6

B.	RFP Timeline	7

V.	Project Overview	8

A.	Service Territories and Production Requirements	8

B.	Service Territory Details	8

C.	Funding by Territory	8

D.	Services	9

E.	Qualifications	11

F.	Questions	13

G.	Vehicles	16

H.	Additional Funding Sources	16

I.	Cost Summary	16

J.	Cost Details	16

VI.	Evaluation Criteria	18

VII.	Terms and Conditions	19

# Front Material

## Table of Acronyms

| Acronym | Full Name |
| --- | --- |
| CFR | Code of Federal Regulations |
| DOE | US Department of Energy |
| QCI | Quality Control Inspection/Inspector |
| RFP | Request for Proposal |
| SWS | Standard Work Specifications |
| WAP | Weatherization Assistance Program |
| WPN | Weatherization Program Notice |

## Glossary of Terms

| Term | Definition |
| --- | --- |
| 10 CFR 440 | US government-provided rules and regulations for WAP. |
| 2 CFR 200 | US government-provided rules and regulations for federal grants and procurement of goods and services using federally granted funds. |
| DOE Weatherization Memo | Documents issued by DOE used to provide guidance, updates, policy changes, or clarifications to grantees, subgrantees, contractors, and other stakeholders within WAP. |
| DOE Weatherization Program Notice | Documents issued by DOE used to inform grantees, subgrantees, contractors, and other stakeholders about specific policies, procedures, and standards that must be followed within WAP. |
| Grantee | The organization receiving WAP funds from DOE, most often a state government entity. |
| Job Task Analysis | The specific tasks performed by WAP staff working in the single family roles of Crew Leader, Energy Auditor, and Quality Control Inspector; as well as the multifamily roles of Building Operator, Retrofit Project Manager, Energy Auditor, and Quality Control Inspector. |
| Low income | Households with a gross annual income of less than 200% of the federal poverty limit which qualify for WAP services. |
| Request for Procurement | A type of procurement process to evaluate the competence, experience, and capacity of firms or individuals to perform WAP services and receive a bid for service provision. |
| Service Provider | The organization WAP funds from the grantee, which then uses the funds to provide WAP services to households directly or through WAP contractors. This organization is also called a Subgrantee. |
| Standard Work Specification Technical Field Guide | The manual which outlines the standardized procedures and guidelines for performing WAP work to ensure that the retrofitting and energy efficiency improvements done under WAP meet consistent quality standards across retrofit projects. |
| State Plan | The grantee WAP provider's detailed plan for how it will run its WAP services within its state or territory. |
| Subcontractor | An organization which contracts with a WAP grantee or subgrantee in order to provide services to WAP staff. |
| Weatherization Assistance Program | A federally funded, DOE program that assists low-income households across the US and its territories in saving energy and money through energy efficiency and renewable energy retrofits. |

# Introduction

## RFP Purpose

[RFP Issuer] is seeking Weatherization Service Providers to provide weatherization services within the described service territories for the Weatherization Assistance Program (WAP). The goal of this project is to improve energy efficiency, implement renewable energy systems, reduce energy costs, and enhance the comfort and safety of residents.

## WAP Background

WAP provides energy efficiency services to eligible low-income households. For this RFP, the focus is on providing direct weatherization services to households. Specific service requirements  are listed in the Project Overview (section V), below. The program is funded by the US Department of Energy (DOE).

The selected contractor will perform services in accordance with the standards and requirements set by the WAP and other applicable local, state, and federal guidelines.

## WAP Background Material

The following will provide additional information about WAP at both the federal level and within the state for which you are applying to serve.

- WAP Standard Work Specifications (SWS)

- DOE Weatherization Program Notices (WPNs) and Memos

- 10 CFR 440: Code of Federal Regulation for WAP

- [Link to grantee’s DOE WAP State Plan]

- [Link to grantee’s Policy and Procedure Manual]

- [Link to grantee’s SWS Field Guide]

- [Additional materials from the grantee and subgrantees as necessary]

## RFP Issuer Contact Information

- Primary Contact: [Name, Title, Email, Phone]

- Submission Address: [Physical or Email Address]

# RFP Submission Components and Timeline

## Submission Components

The following table lists the required components for the RFP submission. The RFP must be submitted in PDF format, ideally as one single PDF. Incomplete RFP submissions will be disqualified.

| # | Attachment Name | Attachment Description |
| --- | --- | --- |
| 1 | Cover Letter | Introduction to your organization and intent to submit. |
| 2 | Company Overview | Brief history, mission, and experience in energy efficiency retrofits. |
| 3 | Organizational Chart and Personnel Details | Organizational chart along with resumes and qualifications of key team members, including project managers and lead technicians. |
| 4 | Responses to Questions | Responses to each of the questions to detail qualification and experience for WAP work. |
| 5 | List of Vehicles | List of vehicles you possess and plan to possess to deliver WAP services. |
| 6 | Additional Funding Sources | List the additional funding sources your organization has available to be applied to WAP work. |
| 7 | Portfolio of example WAP work | A portfolio of at least three WAP or similar projects you have completed. Include all necessary documentation (i.e. photos, audit, inspection, work order, project description, etc.) |
| 8 | References | At least three references from previous funders. |
| 9 | Resident Testimonials | At least three testimonials from residents on whose homes you worked on. |
| 10 | Proof of insurance coverage and limits | Proof of insurance and limits from your insurance company. |
| 11 | Auditor certifications | PDFs of certifications for your auditors to perform WAP audits. |
| 12 | Inspector Certifications | PDFs of certifications for your inspectors to perform WAP QCIs. |
| 13 | Retrofit installer training documentation | PDFs of training received by your retrofit installers. |
| 14 | Professional licenses for electricians, plumbers, etc. | Professional licenses for your electricians, plumbers, and other licensed building professionals. |
| 15 | EPA Certified Renovator certification | PDFs of certification for EPA Certified Renovator for appropriate staff members. |
| 16 | Lead training certifications | PDFs of certification for lead-based paint training for appropriate staff members. |
| 17 | Asbestos training certifications | PDFs of certification for asbestos for appropriate staff members. |

## RFP Timeline

The following table details the timeline for RFP submission and selection.

| Milestone | Deadline Date |
| --- | --- |
| RFP Communication and Advertising | 3/1/25 |
| RFP Informational Meeting | 3/15/25 |
| RFP Issuance Date | 3/22/25 |
| RFP Letter of Respondent Intent to Apply Deadline | 4/8/25 |
| Questions and Comments Deadline | 4/8/25 |
| Questions and Comments Responses Deadline | 4/15/25 |
| RFP Submission Deadline | 5/15/25 |
| RFP Interviews Deadline | 6/1/25 |
| RFP Evaluation Deadline | 6/15/25 |
| RFP Selection Announcement | 6/30/25 |
| RFP Award | 6/30/25 |

# Project Overview

## Service Territories and Production Requirements

Weatherization Service Providers will need to operate in one or more of the following service territories. Production requirements for each service territory are listed in the table below.

| Service Territory Name | Total Number of Units to Produce | Total Number of Single Family Units | Total Number of Multifamily Units | Estimated Average Cost Per Unit |
| --- | --- | --- | --- | --- |
| Service Territory 1 | 350 | 350 | 0 | $10,000 |

## Service Territory Details

The following table lists the [sub-areas] included in each service territory listed above:

Service Territory 1

Lincoln County

Washington County

River County

Red County

Mesa County

Kent County

King County

Eagle County

Each county listed must be served.

## Funding by Territory

The following table shows the amount and type of funding available for each service territory:

| Service Territory Name | DOE | LIHEAP | State | Utility | Total |
| --- | --- | --- | --- | --- | --- |
| Service Territory 1 | $990,570 | $1,320,750 | $825,470 | $363,210 | $3,500,000 |

## Services

Weatherization Service Providers will be responsible for providing the following services:

| Service | Description | Providing With In-house Staff (Y/N) | Providing With Subcontractors (Y/N) |
| --- | --- | --- | --- |
| Client Engagement and Outreach | Engaging with potential clients, property owners, and property managers to attract them to apply to WAP within your service territory. |  |  |
| Client Qualification | Determining whether or not each client or project qualifies for WAP services based on individual client income or percentage of low-income units within a multifamily building. |  |  |
| Energy Audit and Modelling | Completing all facets of energy audit including client visit, assessment, testing, data collection, modelling, and creation of retrofit measure list, among other tasks as necessary. |  |  |
| Energy Education | Providing information to residents, property owners, and property managers, about the weatherization project as well as ways to reduce energy consumption. |  |  |
| Insulation | Installing ceiling, wall, floor, pipe, duct, and other insulation as determined by the energy audit. |  |  |
| Air Sealing | Reducing air infiltration within the building using foam, caulk, weather stripping, and other sealing mechanisms as determined by the energy audit. |  |  |
| Health and Safety | Installing measures that remedy health and safety issues identified during the energy audit. |  |  |
| HVAC | Replacing or repairing furnaces, boilers, waste heat recovery, air conditioning, and heat pumps for both individual and central systems as determined by the energy audit. |  |  |
| Storm Windows and Doors | Installing storm windows or doors to augment existing windows or doors as determined by the energy audit. |  |  |
| Replacement Windows and Doors | Replacing existing windows or doors with high efficiency windows or doors as determined by the energy audit. |  |  |
| Water Heater | Replacing or repairing water heaters as determined by the energy audit. |  |  |
| Lighting | Replacing existing lighting systems with high efficiency lighting systems as determined by the energy audit. |  |  |
| Water Conservation | Installing water conservation devices such as low flow aerators and showerheads as determined by the energy audit. |  |  |
| Appliances | Installing energy saving appliances, most often refrigerators, as determined by the energy audit. |  |  |
| Final Inspection | Ensuring all retrofit measures have been installed per the WAP SWS and that all retrofits that do not meet the SWS requirements are corrected prior to final inspection approval. |  |  |
| Program Administration | Performing all required tasks to support production of WAP units. This includes accounting, client interaction, project management, and reporting, among other ancillary tasks. |  |  |
| Financial Management | Performing all required tasks to apply program funding to WAP service in a way that meets the program requirements for allowable costs. |  |  |
| Single Family Homes | Providing the above services for single family homes. |  |  |

Indicate which services you will provide with in-house staff and which services you will provide through subcontractors.

## Qualifications

The following are the required and preferred qualifications for respondents. To qualify for the RFP, you must meet all required qualifications. Your responses to the questions in the following section will demonstrate your level of qualification.

| Qualification | Required/Preferred | Area |
| --- | --- | --- |
| Ability to invoice funders in an accurate and timely manner. | Mandatory | Financial Management |
| Ability to manage a diverse set of funding sources, each with different rules and regulations. | Mandatory | Financial Management |
| Currently in good financial standing. | Mandatory | Financial Management |
| Ability to keep records containing all the necessary information for the WAP retrofit and project invoicing. | Mandatory | Program Administration |
| Ability to meet the material disposal requirements that meet or exceed the Environmental Protection Agency recovered material rule of 2 CFR 200.323. | Mandatory | Program Administration |
| Ability to meet the requirements described in 10 CFR 440. | Mandatory | Program Administration |
| Ability to meet the requirements described in 2 CFR 200. | Mandatory | Program Administration |
| Ability to meet the requirements described in active WPNs and WAP Memos. | Mandatory | Program Administration |
| Ability to meet the requirements described in the state plan. | Mandatory | Program Administration |
| Ability to provide ongoing reporting on WAP retrofit projects in the necessary reporting format using the systems and processes provide to your organization. | Mandatory | Program Administration |
| Ability to stay at or below the estimated average cost per unit for service provision. | Mandatory | Program Administration |
| The RFP submission is complete and includes all necessary components. | Mandatory | RFP Submission |
| Ability to meet the WAP SWS requirements described in the technical field manual. | Mandatory | Service Provision |
| Ability to produce the required number of single family units in the service territory(ies) for which you are applying. | Mandatory | Service Provision |
| Ability to provide education to residents, property owners, and property managers, about the weatherization project as well as ways to reduce energy consumption. | Preferred | Service Provision |
| Ability to provide licenses for any applicable professionals including electricians, plumbers, etc. | Mandatory | Service Provision |
| Ability to successfully audit projects. | Mandatory | Service Provision |
| Ability to successfully inspect projects. | Mandatory | Service Provision |
| Ability to successfully interact with property owners to identify and complete projects. | Mandatory | Service Provision |
| Ability to successfully manage projects. | Mandatory | Service Provision |
| Ability to warranty WAP work from defect for a minimum of one year. | Mandatory | Service Provision |
| Access to the tools, equipment, and vehicles necessary to produce the number of units in the service territory(ies) for which you are applying. | Mandatory | Service Provision |
| All energy auditors who will be performing audits are currently certified to perform WAP energy audits. Certifications must be provided. | Mandatory | Service Provision |
| All inspectors who will be performing inspections are currently WAP QCI certified. Certifications must be provided. | Mandatory | Service Provision |
| All materials used in WAP retrofit projects meet or exceed WAP standards as described in 10 CFR 440 Appendix A. | Mandatory | Service Provision |
| All retrofit installers have been trained in WAP-specific installation techniques and procedures. | Mandatory | Service Provision |
| Individual auditor, retrofit installer, and inspector certifications for asbestos identification. | Preferred | Service Provision |
| Individual auditor, retrofit installer, and inspector certifications for lead paint identification. | Preferred | Service Provision |
| Organizational certification in EPA's Certified Renovator program. | Mandatory | Service Provision |
| Proof of adequate insurance coverage. | Mandatory | Service Provision |
| Proof of OSHA 10 certification for all job site staff members. | Preferred | Service Provision |
| Ability to procure or provide training to staff members and subcontractors. | Mandatory | Staffing and Management |
| Ability to staff and manage the necessary team to produce the number of units in the service territory(ies) for which you are applying. | Mandatory | Staffing and Management |

## Questions

Your responses to the following questions will demonstrate your level of qualification as a WAP Service Provider for this RFP. Please answer these questions to the best of your ability with the intent of demonstrating your experience to meet the qualifications detailed in the section above. Write out the question above each response. Make your responses as concise as possible while still demonstrating your expertise and experience related to the question.

| Questions | Area |
| --- | --- |
| Describe your ability to manage funding sources separately, specifically managing federal and non-federal funds and keeping those funds separate. | Financial Management |
| Describe your financial systems and how you handle invoicing to ensure accuracy and timeliness of invoice submission to funders. | Financial Management |
| Describe your process for managing costs, staying within budget, and handling unforeseen expenses. | Financial Management |
| Have there been any recent changes to your financial situation that could impact your ability to complete projects under this RFP? | Financial Management |
| How do you handle invoicing, and are you willing to adhere to performance-based payment structures? | Financial Management |
| Describe your ability to meet the requirements of appropriate Weatherization Program Notices. | Program Administration |
| Describe your familiarity with and ability to comply to 10 CFR 440. | Program Administration |
| Describe your familiarity with and ability to comply to 2 CFR 200. | Program Administration |
| Describe your organization's experience working with the Weatherization Assistance Program and its ability to comply with its rules, regulations, and reporting requirements. | Program Administration |
| Describe your organization's experience working with federally funded programs and its ability to comply with federal rules, regulations, and reporting requirements. | Program Administration |
| Have you ever been subject to any regulatory investigations or penalties? If so, please provide details and outcomes. | Program Administration |
| How do you stay informed about and ensure compliance with all applicable federal, state, and local regulations, particularly those related to energy efficiency and residential retrofits? | Program Administration |
| What levels of insurance your company maintain, and how do they align with the requirements of this program? | Program Administration |
| Have you included all the RFP components listed in the Submission Components section of the RFP? | RFP Submission |
| Can your existing office location(s) serve the territory(ies) for which you are applying? Please describe proximity to homes within the service territory and capacity to serve homes in each office location. | Service Provision |
| Describe how you ensure that your materials meet the WAP standards? | Service Provision |
| Describe you ability to meet the material disposal requirements that meet or exceed the Environmental Protection Agency recovered material rule of 2 CFR 200.323. | Service Provision |
| Describe your ability to effectively implement the energy auditing software you use. | Service Provision |
| Describe your ability to follow the WAP SWS as represented by the Technical Field Manual? | Service Provision |
| Describe your experience managing subcontractors to provide WAP services and/or other home repairs. | Service Provision |
| Describe your organization's experience managing in-house construction crews? | Service Provision |
| Describe your process and resources for procuring, storing, and managing the inventory of WAP retrofit materials? | Service Provision |
| Describe your process for successfully auditing single family projects. | Service Provision |
| Describe your process for successfully identifying health and safety remediation needs for projects. | Service Provision |
| Describe your process of providing a warranty on all WAP work. | Service Provision |
| Describe your process of providing client education to residents. | Service Provision |
| Describe your QCI process. | Service Provision |
| How do you ensure clear communication with clients throughout the project? Provide examples of how you have effectively managed client expectations in the past. | Service Provision |
| How do you ensure the safety of your team and the residents? Describe your safety protocols. | Service Provision |
| How will you engage and outreach to potential clients to attract applications? | Service Provision |
| How will your team handle communication with property management and tenants throughout the project? | Service Provision |
| If applicable, how do you manage and ensure the quality of work performed by subcontractors? | Service Provision |
| Provide an overview of your weatherization process from client application through QCI. | Service Provision |
| What feedback mechanisms do you have in place to assess client satisfaction, and how do you act on that feedback? | Service Provision |
| What non-vehicle WAP-specific equipment do you have to perform WAP services? | Service Provision |
| What vehicles do you currently possess or plan to possess to perform the work? List vehicles in the table provided in the following section. | Service Provision |
| Which energy auditing software do you currently use? | Service Provision |
| Will you perform client application and qualification with in-house staff? | Service Provision |
| Can you provide examples of how your team has successfully worked together on challenging or complex projects? | Staffing and Management |
| Describe the process of ensuring your staff is up to date on WAP training and certifications. | Staffing and Management |
| How many energy auditors do you have on your staff? | Staffing and Management |
| How many inspectors do you have on your staff? | Staffing and Management |
| How many of your energy auditors are currently WAP certified for performing energy audits? Please provide proof of certification for each auditor. | Staffing and Management |
| How many retrofit installers do you currently have on your staff? | Staffing and Management |
| What ongoing training programs do you have in place to ensure your team’s skills are up-to-date with current energy efficiency standards and technologies? | Staffing and Management |
| What percentage of your inspectors are currently WAP QCI certified? Please provide proof of certification for each inspector. | Staffing and Management |
| What professional staff (i.e. licensed plumbers, HVAC techs, electricians, etc.) do you have on your team? | Staffing and Management |
| What training requirements do you have for retrofit installer staff members? | Staffing and Management |

## Vehicles

Provide a list of current vehicles you use to provide WAP services (add rows to the table as necessary):

| Vehicle | Year | Mileage | Condition | Purpose | Currently Have (Y/N) |
| --- | --- | --- | --- | --- | --- |

## Additional Funding Sources

Provide a list of additional funding sources available to your organization that can be applied to WAP projects, their amounts, and uses (add rows to the table as necessary):

| Funding Source | Amount | Use |
| --- | --- | --- |

## Cost Summary

Provide a summary of costs based on the following categories:

| Category | Amount |
| --- | --- |
| Administration |  |
| Labor |  |
| Materials |  |
| Vehicles and Equipment |  |
| Insurance |  |
| Other |  |

## Cost Details

Provide a detailed breakdown of costs going into this proposal. These costs will be used in scoring as described in the Evaluation Criteria, below.

# Evaluation Criteria

Submissions will be evaluated by the RFP Issuer based on the following rubric. The rubric provides weighting for each section of the RFP to indicate areas of greatest importance.

| Scoring Area | Scoring Weight | Raw Score (1 to 10) | Weighted Score |
| --- | --- | --- | --- |
| Responses to Questions |  |  |  |
| Organizational Experience | 7.0 | -- | -- |
| Program Administration | 9.0 | -- | -- |
| Service Provision | 7.0 | -- | -- |
| Staffing and Management | 7.0 | -- | -- |
| Financial Management | 7.0 | -- | -- |
| Additional Funding Sources | 5.0 | -- | -- |
| Preferred Qualifications | 5.0 | -- | -- |
| Meets Required Qualifications | Yes/No | -- | -- |
| Cost Amount |  |  | -- |
| Service Territory(ies) |  |  | -- |
| Number of Units to be Produced |  |  | -- |
| Average Cost Per Unit |  |  | -- |
| Cost Score | 20.0 | -- | -- |
|  |  | Total Score | -- |
|  |  |  | out of |
|  |  |  | 10.0 |

# Terms and Conditions

[Include your organization’s terms and conditions here]

*** This material is based upon work supported by the U.S. Department of Energy’s Office of Energy Efficiency and Renewable Energy (EERE) under the Weatherization Program Office Award Number DE-EE0010309